## Slide 1: Software Project Management
Lecture 02:
Software Project Initiation
In the name of Allah, the Beneficent, the Merciful

## Slide 2: PMI Process Groups

## Slide 3: Initiating a Software Project
Successful Project Managers always starts by identifying the project purpose.
What You Need To Know?
Why is Software Project Being Initiated?
Do all Stakeholders agree on Deliverables

## Slide 4: Why is Software Project Being Initiated?
Business Needs:
Reducing Costs
Increasing Revenue
Increasing Productivity & Efficiency
Solving Problem
Taking Advantage of Market Opportunities
etc, etc, . . .

## Slide 5: Talking To Stakeholders
Completion criteria
Who will get affected in the organization
Project priority
Budgetary range

## Slide 6: Initiation activities
Ownership for:
  project execution
  project delivery
  and customer acceptance
is entrusted to a software project manager
The software project manager is provided with
  support commitments
from the service departments in the organization.
The project starts out on the “right foot.”
To ensure success

## Slide 7: Initiating
Initiating processes are performed at
  the beginning of a project
  or a new phase
For the very first time, a project manager:
  is assigned to the project
  and is authorized to take decisions and manage the project.
A project requires a strong business case, one that clearly shows the need for the project.
Output: creation and authorization of project charter, and identification of and data collection of project stakeholders

## Slide 9: Project Charter
The Project Charter Document.
The Project Charter formally authorizes a project or a project phase.
The Project Charter is best delivered at a project kickoff by the project sponsor so that the Project Manager is given explicit authority by the one sponsor.
Specifically, the Project Charter provides the project manager (PM) with the authority to bring the project team together to accomplish the task of completing the project successfully

## Slide 10: Project Charter Document
Project Description
  Explain what the project is, and how it will be accomplished
  Explain the ultimate intended outcome of the project.
Project Purpose
  Tie the purpose to the organization's strategic goals and
Business Case
  how the project going to benefit the organization.
Business Requirements
  high level business requirements that the project is going to fulfill.
Assumptions
  conditions at the start of the project that must be considered
Constraints
  events that must be considered for which the project has no control over

## Slide 11: Project Charter Document…
Risks
  generally at a high level since not much is known yet
Project Deliverables
  what is going to be delivered at the completion of the project
Project Life Cycle Methodology and Tools
  methodology the project will be using
Project Milestones
  Identify the project milestones
Project Manager
  project manager has the authority to complete the project

## Slide 12: Project Charter Document…
Project Roles and Responsibilities
  other key roles and responsibilities within the project team
Authorization
  names of those business sponsors that must sign the Project Charter

## Slide 13: Project Management Office-level Activities
Identifying the software Project Manager
  Availability
  Past experience
  Expertise
  Capability to handle the
  size of the present team
  Willingness to handle the project

## Slide 14: Project Management Office-level Activities
Preparing/Handing over the Project dossier to the software Project Manager
  The project initiation note
  The RFP
  proposal,
  purchase order
  Technical specifications
  Important project milestones
  Commitment dates
  Other requirements
    communication mechanisms
    progress reporting formats
  Pointers to past experience
  Invoicing information

## Slide 15: Project Initiation note

## Slide 16: Project Management Office-level Activities
Coordinating Allocation of Project resources:
  that are not allocated to any project
  that are allocated to other projects, but are likely to be available to fulfill resource requests raised by the SPM
  that are allocated to other projects, but are being used as a resource buffer

## Slide 17: Project Management Office-level Activities
Human resources:
The PMO coordinates with the human resources
  Recruit from the market
  Hire temporary workers from a consulting company
  Hire part-time workers
  Borrow workers from a sister company or division
  Ask existing resources to work extra hours

## Slide 18: Project Management Office-level Activities
Computer resources:
The PMO coordinates with the systems administration department to arrange for additional computer resources
  Procure new systems/hardware
  Rent systems or hardware
  Request that employees work in shifts and share resources

## Slide 19: Project Management Office-level Activities
Monetary resources:
The PMO coordinates with the finance department to arrange for the additional financial resources.
  An advance from the customer
  Leveraging the financial reserves of the company
  Borrowing from the market
  Asset sales

## Slide 20: Project Management Office-level Activities
Assisting the software Project Manager in obtaining necessary service Level Agreements from departments in the organization
  SLAs for each project are negotiated between the SPM and the service departments
  PMO coordinates setting up meetings with outside resources
    and ensures that an amicable resolution is achieved between a project activity and the responsible service department.

## Slide 22: Project Management Office-level Activities
Assisting the software Project Manager with the Project Kickoff Meeting
  Determines the date for the kickoff meeting
  Coordinates and ensures that all project stakeholders are represented at the project kickoff meeting
  Assists the SPM in getting project stakeholders to accept the roadmap that has been laid out for project execution and in ensuring that project stakeholders support the project
  Formalizes the kickoff meeting by recording the minutes of themeeting (including issues and action items) and circulating the minutes to all stakeholder

## Slide 23: Software Project Manager-level Activities
Ensuring that Project specifications are Complete
  Technical specifications
  Delivery commitments
  Details of milestone events

## Slide 24: Software Project Manager-level Activities
Reviewing estimates and revisions/Updates of estimates
  New specification
  Significant alteration
  Review the estimate prepared during the project acquisition stage
    Determines the extent of variation
    Determines whether to use the existing estimates
  Revise and update the acquisition estimate
  Re-estimate if needed

## Slide 25: Software Project Manager-level Activities
When re-estimating during the initiation phase, the process includes estimation of:
  The size of the software to be produced
  The effort needed to successfully execute the project
  The skill sets necessary
  The schedule for project execution
  A new cost estimation for the project
  The known risks and issues

## Slide 26: Software Project Manager-level Activities
Identifying necessary resources and raising requests
  Human resources
    Programmers
    Data base specialists
    Mild ware specialists
    Testers
    Graphic specialist
    Any other

## Slide 27: Software Project Manager-level Activities
Identifying necessary resources and raising requests
  Computer resources
    Client machines
    Servers
    Devlopment tool kits?IDE
    Networking hardware, etc

## Slide 28: Software Project Manager-level Activities
Identifying necessary resources and raising requests
  Physical logistics
  Networking and hardware services
  Miscellineous resources

## Slide 29: Software Project Manager-level Activities
Preparing Project Plan
  Project management
  Configuration and change management
  Quality assurance
  Project execution and delivery schedule:
  Product integration
  Deployment
  Induction training
  Handover
  Issue resolution

## Slide 30: Software Project Manager-level Activities
Setting Up the development environment
  Seating
  Hardware
  System software and development tool kit
  Information sharing directories
  Networking and Internet
  Work allocation and execution mechanisms
  Standards

## Slide 31: Software Project Manager-level Activities
Arranging for Project-specific skill training
to enable successful project execution, team members often need specific training

## Slide 32: Software Project Manager-level Activities
Organizing the Project team
  A functional approach
    Module teams
    Database teams
    Graphic teams
    Database teams
  An integrated approach
    In a cross-functional team, personnel from the functional areas of the organization work together as a team to focus on objectives

## Slide 33: Software Project Manager-level Activities
Training the Project team on the Project Plans
  Details about the project
  Management methods
  Tools and techniques
  Quality assurance
  Work allocation mechanisms
  Progress reporting mechanisms
  Configuration management

## Slide 34: Software Project Manager-level Activities
Conducting a Project Kickoff Meeting
  with the help of the PMO
Arranging for a Phase-end Audit
  final activity of the project initiation phase
  a QA activity

## Slide 35: Common Pitfalls In Software Project Initiation
Identifying the wrong software Project Manager
Identifying Inappropriate resources
Incurring delays in software Project Initiation Activities

## Slide 36: Reference:
Chapter 4: Software Project Initiation
Chemuturi, M., & Cagley, T. M. (2010). Mastering software project management: Best practices, tools and techniques. J. Ross Publishing.

## Slide 37
Q & A